SVF

Project Documentation

Part 1 of 2  —  Product, Platform & Timeline

Sections 1-5

| Field | Value |
| --- | --- |
| Last updated | 2026-07-30 |
| Repository | subha-sh-11/SVF (deployed on Vercel) |
| Contributor | subha-sh-11 (subhashraj_k@lorvenaistudio.com) |
| History span | 2026-07-16 -> 2026-07-29 (19 commits) |
| Document set | Part 1 of 2 — Product, Platform & Timeline — see the companion part for the rest |

# 1. What SVF Is

SVF is an internal web platform for a film-distribution operation covering the Nizam area theatre circuit. It has three distinct faces sharing one Next.js codebase and one PostgreSQL database:

Admin console - manage theatres, representatives, roles/permissions, rate cards, and users.

Representative (Rep) app - a guided mobile-style flow for theatre reps to submit daily show/sales reports.

Movies workspace - upload an Excel daily-collections report and view/edit it as a live, faithful spreadsheet (Univer), with sharing and collaboration.

The recent and ongoing engineering focus (late July) has been making the Movies workspace render uploaded Excel files as an exact visual replica - colors, gridlines, merged cells, and column layout.

# 2. Technology Stack

| Layer | Technology |
| --- | --- |
| Framework | Next.js ^15.1 (App Router) |
| UI | React 19, TypeScript 5, Tailwind CSS 3.4 |
| Database | PostgreSQL via pg (SSL, pooled) |
| Spreadsheet engine | @univerjs/presets ^0.25 (canvas spreadsheet) |
| Excel I/O | exceljs ^4.4 (parse + write), xlsx ^0.18 |
| Export | jspdf ^4.2 + jspdf-autotable ^5 (PDF), exceljs (Excel) |
| Rep SPA routing | react-router-dom ^6.30 (embedded SPA) |
| Legacy grid | jspreadsheet-ce ^5, jsuites ^6 (early experiments) |
| Hosting | Vercel (GitHub-linked, auto-deploy from main) |

Auth is custom (no library): HMAC-SHA256-signed session tokens in cookies, scrypt password hashing for reps.

# 3. High-Level Architecture

frontend/                      Next.js app (the whole product)

|- src/app/                    App Router

|  |- login/                   Admin + user login

|  |- admin/                   Admin console (dashboard, theatres, reps, roles, users)

|  |- movies/                  Movies list + /movies/[id] spreadsheet

|  |- rep/[[...slug]]/         Catch-all mount for the Rep SPA

|  '- api/                     Route handlers (auth, movies, users, reports, ...)

|- src/rep/                    Representative SPA (React Router: pages, components, context)

|- src/components/             MovieSheet, UniverSheet, admin widgets, RateCard, Sidebar

|- src/lib/                    auth, db, movies, roles, users, xlsxToUniver, univerToExcel, ...

|- src/data/                   theatres.json (seed data)

'- scripts/seed.mjs           Seeds the theatres table from theatres.json

Three parallel session types (each its own signed cookie):

| Session | Cookie | Who | Access |
| --- | --- | --- | --- |
| Admin | svf_session | admin@svf.in | Everything; sees all movies |
| User | user_session | movies users | Own + shared movies |
| Rep | rep_session | approved reps | Rep app only |
| Impersonation | svf_impersonate | admin acting as a user | 'Login as' a user |

# 4. Chronological Timeline

Dates and messages are the actual git commits (IST).

## Phase 0 - Foundations (16 Jul 2026)

| Time | Commit | What landed |
| --- | --- | --- |
| 13:11 | 5cc0127 | Initial commit - SVF admin frontend scaffold |
| 13:14 | 434d4d5 | Add frontend app - Next.js project, config |
| 17:47 | bcff6ed | DB-backed theatres + admin login - Postgres theatres table, seed.mjs, admin login, roles/reps/users libs, admin pages, CreateRoleModal, TheatreExplorer, CoverageCard |

The theatre catalogue (districts -> centres -> theatres -> screens, with capacity and HFC totals) is seeded from src/data/theatres.json into Postgres.

## Phase 1 - V1 Platform & Rep App (21 Jul 2026)

| Time | Commit | What landed |
| --- | --- | --- |
| 17:20 | 02bf7d2 | V1 - largest early drop (~9,100 lines): the Representative SPA (src/rep/*) with full page flow, the reports API, rate cards, auth verify/logout, me/my-theatres endpoints, movies scaffolding, Tailwind config, and the /rep/[[...slug]] mount |
| 17:28 | 491d1d3 | Skip ESLint during build (next.config) - Vercel deploy fix |
| 17:47 | 811c69b | Skip ESLint during build (eslint.config) - Vercel deploy fix |
| 17:50 | ec92f11 | Skip ESLint during build (vercel.json) - Vercel deploy fix |

The three 'Skip ESLint' commits unblocked Vercel production builds.

## Phase 2 - Univer Spreadsheets, Accounts & Sharing (22-24 Jul 2026)

| When | Commit | What landed |
| --- | --- | --- |
| Jul 22 18:02 | 8f6b548 | Univer spreadsheets, app-user accounts, sharing, and fixes - second-largest drop (~7,100 lines): the Univer integration (UniverSheet.tsx, MovieSheet.tsx), xlsxToUniver.ts (Excel->Univer converter), movies DB APIs, admin users page, user login, whoami, movie_shares sharing |
| Jul 23 11:38 | b911dc2 | Fix movie-open crash + collab blank + loading card |
| Jul 23 16:22 | d5fe800 | ver2 - users admin, 'Login as' impersonation, univerToExcel.ts (Excel export), movies page overhaul, currentEmail impersonation support |
| Jul 23 16:32 | b6b7fa1 | ver2 - movies page refinements |
| Jul 23 16:45 | b30fe46 | ver2 - movies API + page + lib refinements |
| Jul 24 13:36 | 4da7022 | ver2 - MovieSheet/UniverSheet toolbar & feature work, export tweaks |

This phase turned 'movies' into a real collaborative spreadsheet product: upload -> convert -> render -> auto-save -> share -> export.

## Phase 3 - Spreadsheet Fidelity & Issue Fixing (27-29 Jul 2026)

| When | Commit | What landed |
| --- | --- | --- |
| Jul 27 13:53 | 15614fc | Issues Fixed - large MovieSheet + UniverSheet feature/rendering work (~626 lines) |
| Jul 27 16:52 | 15c7cb6 | Issues Fixed - sanitize/rendering refinements |
| Jul 27 17:31 | c5f63aa | Issues Fixed - converter/sanitize tweaks |
| Jul 27 18:06 | bb9a090 | Issues Fixed - UniverSheet toolbar additions, converter tweaks |
| Jul 29 12:28 | 4dbe7b8 | issue fixed - xlsxToUniver + MovieSheet rendering fidelity |
| Jul 29 17:46 | d442611 | issue fixed - major xlsxToUniver (196-line churn) + MovieSheet fidelity pass; source Excel files committed for reference |

## Phase 4 - In Progress (30 Jul 2026, uncommitted)

Fidelity investigation into green audience columns and yellow gross columns (see Part 2, Section 8). No commits yet.

# 5. Feature Detail by Subsystem

## 5.1 Admin Console (/admin/*)

Login - admin@svf.in / Admin@321 (env-overridable), HMAC-signed svf_session cookie, 7-day expiry.

Dashboard - analytics / coverage overview.

Theatres - browse the Nizam theatre tree (district -> centre -> theatre -> screens) backed by the Postgres theatres table; capacity and HFC totals per theatre.

Representatives - approve/reject/edit reps; assign reps to theatres.

Roles & permissions - role editor with a fixed permission set: view_dashboard, view_theatres, edit_rates, assign_reps, manage_reps, manage_roles, export_data. Default roles: Super Admin, Manager, Representative. (Roles/users currently persist in localStorage, not the DB.)

Rate cards - rate slabs / full-house values (RateCard.tsx, ratecard.ts).

Users - manage movies-app users; 'Login as' impersonation to see the app exactly as that user.

## 5.2 Representative App (/rep/*)

A self-contained React Router SPA mounted via a Next catch-all route.

Auth - email + password validated against an approved rep in the DB (reps table); scrypt password hashes (rep-auth.ts); separate rep_session cookie; session restored on refresh via /api/me.

Flow - Login -> Theatres (assigned only) -> Theatre Details -> Show Selection -> Sales Entry -> Report Review -> Success, plus a History page.

computeReport (AppContext.jsx) - pure calculation from a seat plan + seats-sold map: per-category sold/unsold, max vs actual collection, difference, and occupancy.

Persistence - submitted reports upsert into the reports table (/api/reports), keyed by (rep_id, key) so re-submitting a show updates it.

## 5.3 Movies Workspace (/movies) - the core feature

Upload - an .xlsx daily-collections report is parsed with ExcelJS and converted to a Univer workbook snapshot by xlsxToUniver.ts.

Faithful rendering - the converter preserves values, formulas, fills, fonts, borders, alignment, number formats, merged cells, column widths, row heights, and sheet tab colors. It reads each file's real theme palette from xl/theme/theme1.xml plus a legacy indexed-color fallback, so colors match the source exactly.

Storage - three tables: movies (metadata), movie_sheets (the JSONB snapshot + version), movie_shares (access grants).

Collaboration - clients auto-save (debounced) via PUT /api/movies/[id]/sheet; version increments on each save (last-write-wins); other clients poll ?meta=1 for a higher version and pull updates.

Sharing & access - accessRole() resolves editor / viewer / none: admin and owner are always editors; others get their movie_shares role. Admin sees every movie; a user sees only owned or shared ones.

Export - back to Excel (univerToExcel.ts) and PDF (jspdf + autotable).

Toolbar / editing - spreadsheet toolbar features accumulated across the Phase 2-3 commits.

## 5.4 Auth Model

HMAC-SHA256 tokens: base64url(email|exp).signature, verified with timingSafeEqual, 7-day max age.

currentEmail() unifies admin + user sessions and honors impersonation (svf_impersonate) so movie access behaves as the impersonated user, while admin-only endpoints still check svf_session directly.

Reps use a parallel scheme (rep_session, scrypt hashes).